## Slide 1: Project Management with TFS 2013
Hossein Sarshar
Senior Software Engineer
Saman Salamat Pajoh

## Slide 2: Where is the problem?
Source Control
Project Management
Bug Tracker
New Task
Saman Salamat Pajouh
.....
.....
.....
.....

## Slide 3: Offered solution:
Version Control
Project Management
Reporting
Team Management
Feedback Management
Work Item Tracking (Bug, Task, Feature, …)
Saman Salamat Pajouh
Project Management

## Slide 4
What is Team Foundation Service?
Web • Client • Server • Cloud • SharePoint • Java • iOS
Visual Studio • Team Explorer Everywhere
Scrum • CMMI • Agile
Team Foundation Service
Planning
SCM
Work Item Tracking
Continuous Delivery (Azure)
Build Automation
Feedback Management
Full Application Lifecycle Management Suite
from: http://goo.gl/NPhsf7

## Slide 5: Project management options
Agile Scrum
Scrum
General Agile
Agile
A Waterfall Model
CMMI

## Slide 6: Why we should avoid waterfall?
Chart: Agile
| Challenged | Failed | Successful
Waterfall | 59 | 12 | 43
Source: Forrester/Dr. Dobb's Global Developer Technographics Survey 2009
Chart: 
| Challenged | Failed | Successful
Waterfall | 59 | 15 | 26

## Slide 7: How waterfall works
Requirements
Design
Verification
Implementation
Maintenance

## Slide 8: HOW AGILE Scrum WORKs
Sprint Planning
Sprint Review
Scrum
Update the Task
Code
Check-in
Product Vision
Product Backlog
Sprint Backlog
2 – 4 weeks
24 hours
Sprint Retrospective
Test
Potentially Shippable* Product
Backlog Grooming
“Sprint 0”
from: http://goo.gl/NPhsf7

## Slide 9: What tFS offers for project management
Working Item tracking (tracking tasks, processes, bugs, feedbacks, …).
Feature: is a top level entity in scrum hierarchy and defines a very big goal which consists of some product backlog items, tasks, bug and ….

## Slide 10: Feature fields

## Slide 11: Product Backlog Item
Product Backlog Item: When you define a product backlog item, you want to focus on the value that your customers will receive and avoid descriptions of how your team will develop the feature.

## Slide 12: PBI fields

## Slide 13: PBI Kanban board
The product owner creates a PBI in the New state with the default reason, New backlog item.
The product owner moves a PBI to Approved after it is sufficiently described and ready for the team to estimate the level of effort. Most of the time, items near the top of the Product Backlog are in the Approved state, while items toward the middle and bottom are in a New state.
The team updates the status to Committed when they decide to complete the work during the sprint.
A PBI is moved to the Done state when the team has completed all its associated tasks and the product owner agrees that the PBI has been implemented according to the Acceptance Criteria.

## Slide 14: Assigning tasks to PBI
Using Scrum, teams forecast work and define tasks at the start of each sprint, and each team member performs a subset of those tasks. Tasks can include development, testing, and other kinds of work. For example, a developer can define tasks to implement PBIs, and a tester can define tasks to write and run test cases.

## Slide 15: Task fields
Remaining work: This section should be updated repeatedly by developers!
After DONE status, this field turns to disabled.

## Slide 16: Backlog items to tasks

## Slide 17: Sprint in scrum
Each sprint is a 2-4 weeks. Scrum team assign a suitable amount of work to each sprint at the start point of the sprint in sprint planning session.
Product Backlog
Sprint Backlog
Sprints | Work Items
Sprint 2 | 
Sprint 3 | 
Sprint 4 | 
Sprint …. | 
Task
Task
Task
Bug
Task
Task
Task
Task
Bug
Task
Task
Task
Bug
Bug
Sprint planning

## Slide 18: Sprint in TFS

## Slide 19: Sprint Kanban board

## Slide 20: Managing sprint members

## Slide 21: Tracking an item

## Slide 22: Assign storyboard to PBI

## Slide 25: Reporting - charts

## Slide 26: Backlog Overview:
The Backlog Overview report lists all product backlog items (PBIs), both active and completed. It doesn’t include bugs. The report presents a snapshot of the work that has been performed for the filtered set of PBIs.

## Slide 27: Release Burndown:
As the following illustration shows, a release burndown graph shows how much work remained at the start of each sprint in a release. The source of the raw data is your product backlog

## Slide 28: Sprint Burndown:
By reviewing a sprint burndown report, you can track how much work remains in a sprint backlog, understand how quickly your team has completed tasks, and predict when your team will achieve the goal or goals of the sprint.

## Slide 29: Velocity:
If your team has completed multiple sprints, you can forecast release and product completion dates and plan future projects more accurately by reviewing the velocity report

## Slide 30: Integration with MPS

## Slide 31: Integration with MPS

## Slide 32: Managing feedbacks

## Slide 33: Make the feedback

## Slide 34: Attach it to tfs

## Slide 35: Communications and interactions

## Slide 36: Communications and interactions

## Slide 37
Q & A
Thanks for your attention